Reading Analytics & Insights System ¦ III AIML_A_2028 ¦ Project Documentation

Confidential – For Internal Academic Use Only ¦ Academic Year 2025–26

PROJECT DOCUMENTATION

Reading Analytics
& Insights System

A Full-Stack Web Platform to Track Books, Monitor Reading Habits,
and Visualise Personal Reading Insights

| Batch | III AIML_A_2028 |
| --- | --- |
| Academic Year | 2025 – 2026 |
| Department | Artificial Intelligence & Machine Learning |
| Project Duration | June 01 – June 30, 2026 (30 Days) |
| Technology Stack | React JS • Spring Boot • PostgreSQL • REST APIs |

Document Date:  June 14, 2026

Confidential – For Internal Academic Use Only

Table of Contents

1.   Project Overview & Background

2.   Problem Identification

3.   Project Objectives & Success Criteria

4.   Project Scope & Boundaries

5.   User Roles & Stakeholder Map

6.   Core Feature Blueprint

7.   System Architecture & Data Flow

8.   Module-Wise Feature Breakdown

9.   Database Schema & Entity Design

10.   UI/UX Wireframe & Screen Plan

11.   Technology Stack & Justification

12.   Day-Wise Project Tracker (Jun 01–14)

13.   Risk Register & Project Constraints

1. Project Overview & Background

The Reading Analytics & Insights System is a semester project built by students of the III AIML_A_2028 batch. The application is a full-stack web platform that enables readers to log books, record daily reading sessions, and view auto-generated analytics on their reading behaviour — all within a clean, responsive interface.

Reading is one of the most valuable habits a person can develop, yet most readers have no objective view of how much they read, which genres they favour, or how consistently they maintain the habit. This project addresses that gap by turning everyday reading logs into meaningful, visual insights.

1.1 What This Platform Does

Allows users to add books with full metadata: title, author, genre, total pages, rating, and personal notes.

Records individual reading sessions — date, pages read, and time spent — to build a detailed activity history.

Automatically computes analytics: monthly book count, average pages per day, genre distribution, and reading velocity.

Tracks reading streaks (consecutive active days) and compares progress against user-defined monthly or yearly goals.

Provides an admin view for educators to monitor reading activity across registered students.

1.2 Vision

To give every reader a clear, data-backed picture of their reading journey — making progress visible, habits measurable, and goals achievable.

1.3 Intended Outcomes

| Area | Intended Outcome |
| --- | --- |
| Reading Consistency | Users who track sessions maintain the habit 2× longer than untracked readers |
| Goal Achievement | Defined targets increase monthly book completion by an estimated 40% |
| Self-Awareness | Analytics reveal genre bias and reading speed patterns users were unaware of |
| Educator Visibility | Teachers gain a live view of student reading engagement via the admin panel |
| Technical Learning | Students build production-grade full-stack skills across React, Spring Boot, and PostgreSQL |

2. Problem Identification

During the requirement gathering phase (Jun-02), the team identified five core problems that readers face without a dedicated tracking platform:

No Centralised Log: Books read are scattered across memory, notes apps, or paper — with no single source of truth.

Invisible Progress: Without data, readers cannot tell if they are reading more or less than last month.

Absent Goal Framework: There is no mechanism to set, monitor, or be reminded of personal reading targets.

No Pattern Recognition: Genre preferences, reading speed, and peak reading days go completely undetected.

Educator Blind Spot: Teachers assigning reading tasks have no digital tool to verify or monitor student progress.

The solution must be lightweight enough for daily use, rich enough to surface meaningful insights, and structured enough for institutional adoption.

3. Project Objectives & Success Criteria

3.1 Primary Objectives

1. Build a secure, role-based web application for individual and institutional reading tracking.

2. Implement a complete book-logging system with metadata, progress status, and personal ratings.

3. Develop a reading session recorder that feeds an auto-updating analytics engine.

4. Render interactive dashboards (bar, line, pie charts) that update in real time from PostgreSQL data.

5. Enforce JWT-based authentication with Spring Security so data remains private per user.

6. Deploy the application to a publicly accessible URL before the Day-30 submission.

3.2 Success Criteria

| Objective | Measurable Success Criterion |
| --- | --- |
| Book Logging | User can add, edit, and delete a book in under 60 seconds |
| Session Tracking | Pages-per-day chart updates immediately after a session is saved |
| Analytics | At least 5 distinct chart types rendered on the Analytics page |
| Authentication | Unauthenticated requests to protected routes return HTTP 401 |
| Responsiveness | All screens render correctly on 375px mobile and 1440px desktop |
| Deployment | Application is live and accessible via a public URL by Jun-30 |

4. Project Scope & Boundaries

4.1 In-Scope (Agreed on Jun-02 & Jun-03)

User registration, login, and JWT session management.

Book CRUD: add, view, edit, delete with full metadata fields.

Daily reading session logging: book, pages read, date, duration.

Analytics dashboard: books/month (bar), pages/day (line), genre split (pie), reading velocity (bar), rating distribution.

Reading streak tracker with current and longest streak display.

Goal setting: monthly book target and yearly book target with progress bars.

Admin panel: registered user list, per-user reading summary, platform-wide stats.

Fully responsive UI across desktop, tablet, and mobile.

REST API backend documented via Swagger/OpenAPI.

PostgreSQL database with normalised schema (3NF).

4.2 Out of Scope

Native mobile app (iOS / Android) — web-only for this phase.

Third-party book API integration (e.g. Google Books, Open Library) — Version 2.0.

AI/ML-based book recommendation engine — Version 2.0.

Social features: friend lists, shared shelves, reading clubs — future phase.

Payment or premium tier features.

5. User Roles & Stakeholder Map

5.1 Platform User Roles (identified on Jun-03)

| Role | Access Level | Key Actions on Platform |
| --- | --- | --- |
| Reader (Student) | Standard User | Add books, log sessions, view personal analytics, set goals |
| Teacher / Educator | Elevated Viewer | View student reading activity, assign targets, export reports |
| Admin | Full Access | Manage all users, manage content, view platform-wide analytics |

5.2 Stakeholder Map

| Stakeholder | Type | Interest in the Platform |
| --- | --- | --- |
| Students / Readers | Primary | Track personal reading, build the habit, achieve reading goals |
| Teachers / Faculty | Primary | Monitor student reading progress and assign structured targets |
| Institution Admin | Primary | Oversee platform usage, manage accounts, view aggregate reports |
| Project Mentor | Secondary | Evaluate technical quality, design, and project documentation |
| Parents | Secondary | Indirectly benefit from visibility into child's reading habit |

6. Core Feature Blueprint

This section consolidates the feature set identified during the requirement gathering (Jun-02), module identification (Jun-03), and database requirement analysis (Jun-05) phases.

6.1 Feature-Module Matrix

| Feature | Module | Priority | Phase |
| --- | --- | --- | --- |
| User Registration & Login | Authentication | P1 – Must Have | Phase 4 |
| JWT Session Management | Authentication | P1 – Must Have | Phase 4 |
| Add / Edit / Delete Book | Book Log | P1 – Must Have | Phase 4 |
| Book Status: Reading / Done / TBR | Book Log | P1 – Must Have | Phase 4 |
| Daily Reading Session Entry | Session Tracker | P1 – Must Have | Phase 4 |
| Pages-Per-Day Line Chart | Analytics | P1 – Must Have | Phase 4 |
| Books-Per-Month Bar Chart | Analytics | P1 – Must Have | Phase 4 |
| Genre Distribution Pie Chart | Analytics | P1 – Must Have | Phase 4 |
| Reading Streak Counter | Dashboard | P2 – Should Have | Phase 4 |
| Monthly / Yearly Goal Tracker | Goals | P2 – Should Have | Phase 4 |
| Admin User Overview | Admin Panel | P2 – Should Have | Phase 4 |
| Reading Report Export (PDF) | Reports | P3 – Nice to Have | Version 2.0 |
| Book Recommendation Engine | Insights | P3 – Nice to Have | Version 2.0 |

6.2 CRUD Operations Identified (Jun-05)

| Entity | Create | Read | Update | Delete |
| --- | --- | --- | --- | --- |
| User | Register | Profile / Login | Edit Profile | Deactivate |
| Book | Add Book | Book List / Detail | Edit Book | Delete Book |
| Reading Session | Log Session | Session History | Edit Session | Delete Session |
| Reading Goal | Set Goal | Goal Dashboard | Modify Target | Remove Goal |

7. System Architecture & Data Flow

The platform follows a 3-tier client-server architecture with a stateless REST API layer. Separation of concerns is enforced at every tier, ensuring independent scalability and testability.

7.1 Tier Overview

| Tier | Technology | Role |
| --- | --- | --- |
| Presentation | React.js + Tailwind CSS + Recharts | Renders UI, calls REST APIs, displays analytics charts |
| Business Logic | Spring Boot 3.x (Java 17) | Processes requests, computes analytics, enforces rules & auth |
| Data | PostgreSQL 15 + Spring Data JPA | Persists all user, book, session, goal, and streak data |

7.2 End-to-End Data Flow

1. User opens the React SPA in browser → sees Login page.

2. On login, credentials sent to POST /api/auth/login on Spring Boot server.

3. Spring Security validates credentials; BCrypt checks hashed password in PostgreSQL.

4. JWT token returned → React stores it in memory and attaches to every subsequent API call.

5. User adds a book → POST /api/books → Spring Boot saves to books table in PostgreSQL.

6. User logs a reading session → POST /api/sessions → Backend recalculates streak and pages/day aggregate.

7. User opens Analytics page → GET /api/analytics/summary → Backend queries and aggregates data from PostgreSQL.

8. React renders Recharts bar, line, and pie charts from the JSON response.

9. Admin logs in with admin role → GET /api/admin/users returns all user summaries.

7.3 Security Design

| Concern | Implementation |
| --- | --- |
| Password Storage | BCrypt hashing with salt — raw passwords never stored |
| Session Management | Stateless JWT tokens; expire in 24 hours |
| Route Protection | Spring Security RBAC — all /api/** routes require valid JWT except /auth/** |
| SQL Safety | Spring Data JPA / Hibernate prevents raw SQL injection |
| Transport | HTTPS enforced in production; HTTP redirected |

8. Module-Wise Feature Breakdown

Modules were identified on Jun-03 and refined during the use-case diagram session (Jun-04) and database requirement analysis (Jun-05). Each module maps to one or more API resource groups.

8.1 Reader-Facing Modules

| Module | REST Resource | Key Features |
| --- | --- | --- |
| Authentication | /api/auth/** | Register, Login, Logout, Password Reset, JWT issue & refresh |
| Dashboard | /api/dashboard/** | Stat cards: total books, pages, streak, avg rating; Goal progress; Recent activity feed |
| Book Log | /api/books/** | Add/Edit/Delete books; filter by genre, status, rating; sort by date or title |
| Session Tracker | /api/sessions/** | Log pages read per day; view session history by book; calculate cumulative pages |
| Analytics | /api/analytics/** | Books/month bar; pages/day line; genre pie; reading velocity; rating histogram |
| Goals | /api/goals/** | Set monthly/yearly targets; real-time progress bars; goal history |
| Profile | /api/users/me | Edit name, email, avatar; view all-time stats summary; delete account |

8.2 Admin-Facing Modules

| Module | REST Resource | Key Features |
| --- | --- | --- |
| Admin Dashboard | /api/admin/dashboard | Platform KPIs: total users, total books logged, active readers today |
| User Management | /api/admin/users/** | View all users, deactivate accounts, reset passwords, view per-user reading stats |
| Reports | /api/admin/reports/** | Per-user monthly reading summaries; export to PDF; filter by date range |

9. Database Schema & Entity Design

The database schema was designed during the ER Diagram session (Jun-06 to Jun-07) and implemented as SQL on Jun-08. The PostgreSQL schema is normalised to 3NF to eliminate redundancy and maintain referential integrity.

9.1 Entity Summary

| Entity (Table) | PK | Foreign Keys | Key Columns | Purpose |
| --- | --- | --- | --- | --- |
| users | user_id | — | name, email, password_hash, role, created_at | All registered users |
| books | book_id | user_id → users | title, author, genre_id, total_pages, status, rating, start_date, end_date | Books logged per user |
| genres | genre_id | — | name, description | Master genre list |
| reading_sessions | session_id | user_id, book_id → books | pages_read, session_date, duration_minutes | Daily reading activity |
| reading_goals | goal_id | user_id → users | goal_type, target_value, period, start_date, end_date | Monthly/yearly targets |
| reading_streaks | streak_id | user_id → users | current_streak, longest_streak, last_log_date | Streak tracking |
| analytics_cache | cache_id | user_id → users | metric_type, metric_value, computed_at | Pre-aggregated metrics |

9.2 Key Entity Relationships

users (1) → (M) books  —  One user logs many books.

books (1) → (M) reading_sessions  —  A book has many daily reading sessions.

users (1) → (M) reading_sessions  —  All sessions are tied to the logged-in user.

users (1) → (M) reading_goals  —  A user may set multiple goals (monthly + yearly).

users (1) → (1) reading_streaks  —  One streak record per user, updated on each session log.

genres (1) → (M) books  —  A genre can be assigned to many books (normalised).

9.3 Schema Design Decisions (from Jun-06 ER review)

genres extracted to a separate table to avoid string duplication across the books table.

analytics_cache table added so the dashboard loads pre-computed stats without expensive real-time aggregation on every page visit.

reading_streaks maintained as a dedicated row (not computed on the fly) to allow efficient streak-break detection via a scheduled job.

soft delete pattern used on users (is_active flag) instead of hard deletes to preserve reading history integrity.

10. UI/UX Wireframe & Screen Plan

Wireframes were designed across Jun-08 to Jun-12. The UI follows a clean, reader-focused aesthetic — deep navy, soft white, and emerald accent colours — prioritising data readability and low visual noise.

10.1 Design Principles Adopted (Jun-09)

Data First: Analytics charts are the centrepiece of the dashboard, not an afterthought.

Minimal Chrome: Navigation is compact; content areas are wide; no sidebar clutter.

Mobile-First Grid: All layouts designed at 375px first, then expanded to 768px and 1440px.

Accessibility: WCAG 2.1 AA contrast ratios; all form elements keyboard-navigable.

Consistent Feedback: Every form action returns a visible success or error toast notification.

10.2 Screen Inventory & UI Elements (Jun-08 to Jun-11)

| Screen | Primary UI Elements | Designed On |
| --- | --- | --- |
| Login / Register | Email + password fields, validation inline, CTA button, redirect link | Jun-09 |
| Reader Dashboard | 4 stat cards (books, pages, streak, avg rating), goal bar, mini charts, recent activity list | Jun-09 |
| Book List | Filterable table/grid, search bar, genre filter dropdown, status badge, sort controls | Jun-10 |
| Add / Edit Book | Multi-field form: title, author, genre select, pages, dates, star rating, notes textarea | Jun-10 |
| Log Reading Session | Book selector, numeric page input, date picker, duration field, session history table below | Jun-10 |
| Analytics Page | Full-width charts section: bar (books/month), line (pages/day), pie (genre), bar (velocity) | Jun-11 |
| Goals Page | Goal creation form, circular/linear progress indicators, goal history accordion | Jun-11 |
| Admin Dashboard | KPI summary cards, users table with reading stats, top readers leaderboard | Jun-12 |

10.3 Navigation Architecture (Jun-12)

1. Landing → Login / Register → Role-based Dashboard.

2. Dashboard → Book List → Add Book → (returns to Book List).

3. Dashboard → Log Session → select book → save → streak auto-updated.

4. Dashboard → Analytics → full breakdown of all reading metrics.

5. Dashboard → Goals → set target → progress visible on Dashboard card.

6. Admin Login → Admin Dashboard → User Detail → Reading Summary.

11. Technology Stack & Justification

The stack was finalised during the planning phase and validated against project requirements on Jun-03.

11.1 Frontend

| Technology | Version | Why Chosen |
| --- | --- | --- |
| React.js | 18.x | Component reusability; large ecosystem; ideal for interactive dashboards |
| Tailwind CSS | 3.x | Utility-first classes accelerate styling without custom CSS bloat |
| Recharts | Latest | React-native charting library; simple API; responsive out of the box |
| Axios | 1.x | Promise-based HTTP client; easy JWT header injection via interceptors |
| React Router | 6.x | Declarative client-side routing; role-based route guards |
| React Hook Form | 7.x | Minimal re-renders; built-in validation; works well with REST submit |

11.2 Backend

| Technology | Version | Why Chosen |
| --- | --- | --- |
| Java 17 (LTS) | 17 | Long-term support; strong typing reduces runtime errors in business logic |
| Spring Boot | 3.x | Auto-configuration; embedded Tomcat; production-ready out of the box |
| Spring Security | 6.x | De-facto standard for Java auth; RBAC and JWT filter integration |
| Spring Data JPA | 3.x | Repository abstraction over Hibernate; named queries; pagination built in |
| JWT (jjwt) | 0.12.x | Lightweight, stateless token auth; no server-side session storage needed |
| Swagger/OpenAPI | 3.x | Auto-generates API docs; allows Postman-free testing during development |
| Maven | 3.9.x | Standard Java build tool; dependency management via pom.xml |

11.3 Database & Tooling

| Technology | Version | Why Chosen |
| --- | --- | --- |
| PostgreSQL | 15 | Robust RDBMS; superior JSON support; better concurrency than MySQL |
| pgAdmin 4 | 4.x | Visual DB admin; ER diagram view; query tool for schema validation |
| Git & GitHub | Latest | Version control; daily commit discipline; mentor review via PRs |
| Postman | Latest | API testing before React is wired; collection shared across team |
| IntelliJ IDEA | Latest | Best-in-class Java IDE; Spring Boot run configs; built-in DB viewer |
| VS Code | Latest | Lightweight; React extensions; Tailwind IntelliSense plugin |
| Node.js / npm | 20.x | Required to run React build tooling (Vite / CRA) |

12. Day-Wise Project Tracker (Jun 01 – Jun 14)

The tracker below maps each calendar day to its planned activity, expected deliverable, and current completion status. Activities follow the mentor-assigned schedule.

12.1 Phase Overview

| Phase | Days | Focus | Deliverables |
| --- | --- | --- | --- |
| Phase 1 – Initiation | Jun 01–03 | Title, requirements, objectives, module list | Problem Statement, Objectives Doc |
| Phase 2 – Design | Jun 04–12 | Use cases, ER diagram, DB schema, UI wireframes | ER Diagram, SQL Schema, UI Prototype |
| Phase 3 – Frontend | Jun 13–19 | React setup, all pages, forms, charts (UI only) | Working React Frontend |
| Phase 4 – Backend | Jun 20–27 | Spring Boot APIs, DB, auth, integration | Full-Stack Working App |
| Phase 5 – Delivery | Jun 28–30 | Testing, bug fixes, documentation, demo | Tested App, Report, PPT |

12.2 Daily Activity Log

| Day | Date | Activity | Deliverable | Status |
| --- | --- | --- | --- | --- |
| 1 | Jun-01 | Project Title Finalization | Approved Project Title | Completed |
| 2 | Jun-02 | Requirement Gathering | Problem Statement | Completed |
| 3 | Jun-03 | User & Module Identification | Project Objectives | Completed |
| 4 | Jun-04 | Use Case Diagram Preparation | Module List & Use Cases | Completed |
| 5 | Jun-05 | Database Requirement Analysis | CRUD API List | Completed |
| 6 | Jun-06 | ER Diagram Design | Table List | Completed |
| 7 | Jun-07 | Database Schema Creation | ER Diagram | Completed |
| 8 | Jun-08 | SQL Schema Scripting | SQL Schema File | Completed |
| 9 | Jun-09 | Login & Dashboard UI Wireframe | Page Layouts | Completed |
| 10 | Jun-10 | Navigation & Form Screen Design | UI Screens | Completed |
| 11 | Jun-11 | Analytics & Goals Screen Design | UI Prototype | Completed |
| 12 | Jun-12 | Design Review & Mentor Approval | Design Approval | Completed |
| 13 | Jun-13 | Frontend Environment Setup (React) | React Project Setup | Completed |
| 14 | Jun-14 | Login Page Development | Login Module | In Progress |

13. Risk Register & Project Constraints

13.1 Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Scope creep beyond planned feature set | High | Medium | Features locked after Jun-03; extras logged for v2.0 |
| ER schema changes after development begins | Medium | High | Schema frozen after Jun-07; changes require mentor approval |
| JWT / Spring Security misconfiguration | Medium | High | Use a tested boilerplate; allocate one buffer day in Phase 4 |
| React–Spring Boot API contract mismatch | Medium | High | Agree JSON response format via Swagger before frontend wires APIs |
| PostgreSQL setup issues on team machines | Low | Medium | Document setup steps in README; use Docker as fallback |
| Students unfamiliar with React Hooks or JPA annotations | High | Medium | Peer coding sessions on Day 13–14; assign sub-team mentors |
| Deployment failure on final day | Low | High | Test Vercel + Render deployment by Day 27, not Day 30 |

13.2 Project Constraints

Timeline: Hard 30-day deadline; no feature scope can extend beyond Jun-30.

Tooling: Only free and open-source tools permitted in Phase 1; no paid cloud services.

Environment: Development and testing on local machines; single-server production deployment.

Team Coordination: Sub-teams must commit code daily to GitHub; no last-minute bulk pushes.

Technical Ramp-up: 2–3 days factored in for students new to React or Spring Boot.

13.3 Future Enhancements — Version 2.0

Google Books API integration for auto-filling book metadata by ISBN or title search.

AI-powered reading recommendations based on genre history and ratings.

Native mobile apps (iOS & Android) via React Native.

Social reading features: friend bookshelves, reading clubs, shared challenges.

PDF/CSV export of personal reading history and analytics.

Multilingual UI support (Tamil, Hindi, and other regional languages).

Blockchain-based reading achievement certificates for verified milestones.

13.4 Conclusion

The Reading Analytics & Insights System is a technically ambitious, practically relevant semester project that gives students hands-on experience across the full web development stack — from PostgreSQL schema design and Spring Boot REST APIs to React component architecture and Recharts-powered data visualisation.

As of Jun-14, the III AIML_A_2028 batch has completed all planning, design, and environment setup phases (Days 1–13) and has begun frontend development on Day 14. The project is on schedule, with a solid database schema, approved UI wireframes, a configured React project, and a clearly scoped feature set ready for implementation.

Upon completion, this platform will stand as a reusable template for data-driven personal productivity applications — demonstrating that meaningful software can be built within tight timelines when planning, design, and execution are disciplined.

— End of Document —